CAPSTONE PROJECT REPORT

Report 5 – Software Test Documentation

– Hanoi, April 2025 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

1.1 Features to be Tested	4

1.2 Features Not to be Tested	5

2. Test Strategy	5

2.1 Testing Types	5

2.2 Test Levels	7

2.3 Supporting Tools	8

3. Test Plan	8

3.1 Test Environment	8

3.2 Test Milestones	8

4. Test Cases	10

4.1 Unit Test	10

4.2 Integration Test	12

5. Test Reports	14

5.1 Unit test	15

5.2  Integration test	16

5.3  System test	19

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

This document outlines the testing scope for the Pickleball Court Management System to ensure that the system meets both functional and non-functional requirements. The testing process aims to identify potential errors, verify functionality, and validate the behavior of the system before deployment.

## 1.1 Features to be Tested

The following modules and features will be included in the scope of testing:

- Court Management:

  - View available courts on interactive maps

  - Create, update, activate, and deactivate courts with time slots

  - Manage sub-courts for flexible configurations

  - View detailed court information including images and maintenance schedules

  - Schedule and track court maintenance

- User Management:

  - Register new player accounts and manage user profiles

  - Create, assign, and manage user roles (admin, staff, player)

  - View and manage registered user lists

- Booking Management:

  - View current bookings, details, and booking history

  - Handle payments and deposits, including partial payments

  - Confirm, cancel, or reschedule bookings with notifications

  - Suggest optimal courts based on availability and preferences

  - Temporarily hold courts during booking process

- Notification Management:

  - Send and receive notifications related to bookings, payments, and system updates

- Pricing Management:

  - View, create, and manage pricing structures based on various factors

  - Generate and export revenue and transaction reports

- Payment & Financial Management:

  - Track payment history for all transactions

  - Manage financial records including deposits, refunds, and payments

- Service Management:

  - Create, update, and manage additional services (coaching, equipment rentals)

  - View service details and manage availability status

- Staff Management:

  - Access staff dashboard for daily operations overview

  - Create bookings on behalf of customers

  - Manage order lists and customer check-ins

- Mobile Application:

  - User registration and login

  - Court availability viewing

  - Booking, cancellation, and schedule modification

  - In-app payments

  - Notification reception

  - Booking history viewing

  - Profile management

## 1.2 Features Not to be Tested

The following are excluded from this testing phase:

- Integration with external accounting systems

- Compatibility with legacy browsers (IE11 and below)

- Integration with security camera systems

- Player scoring and ranking systems (not in requirements)

- Social media integration (unless specified in requirements)

- Performance and stress testing of backend APIs beyond standard load conditions

- Third-party service integrations unless critical to core functionality

- UI/UX design consistency unless it causes functional issues

- Hardware or system-level compatibility testing beyond standard devices

## 2. Test Strategy

This test strategy ensures that the system meets all functional and non-functional requirements while delivering a high-quality user experience across both web and mobile platforms. Below are the testing types, their objectives, techniques, completion criteria, and special considerations.

### 2.1 Testing Types

#### 2.1.1 Functional Testing

| Test Objective: | - Verify that all system functionalities (e.g., authentication, court management, booking, user management) work as per the specified requirements. |
| --- | --- |
| Technique: | - Black-box testing, specification-based testing (using test cases derived from requirements and test reports). |
| Completion Criteria: | - All functional test cases pass (100% pass rate), with no critical or high-severity defects remaining. |
| Special Considerations: | - Functional testing will NOT be started in case of developers have not executed unit test before passing application to testers |

#### 2.1.2 Usability Testing

| Test Objective: | - Ensure the system’s interface is intuitive and user-friendly for both web and mobile users (e.g., ease of booking courts, managing profiles). |
| --- | --- |
| Technique: | - Real-user testing with observation, feedback collection via surveys or interviews. |
| Completion Criteria: | - Users can complete core tasks (e.g., booking, profile updates) without assistance; at least 85% positive feedback from test participants. |
| Special Considerations: | - N/A |

#### 2.1.3 Performance Testing

| Test Objective: | - Confirm the system performs efficiently under expected loads (e.g., multiple simultaneous bookings) on web and mobile. |
| --- | --- |
| Technique: | - Load testing (simulating normal usage), stress testing (pushing beyond normal capacity). |
| Completion Criteria: | - Response time <2 seconds under normal load (e.g., 100 concurrent users), no crashes under high load (e.g., 500 users). |
| Special Considerations: | - N/A |

#### 2.1.4  Compatibility Testing

| Test Objective: | - Ensure the system works across supported browsers (Chrome, Firefox, Safari, Edge) and devices (Android ≥ 8.0, iOS). |
| --- | --- |
| Technique: | - Cross-browser testing, multi-device testing (real devices and emulators). |
| Completion Criteria: | - System functions correctly on all targeted platforms with no major UI or functional issues. |
| Special Considerations: | - N/A |

#### 2.1.5 Integration Testing

| Test Objective: | - Validate seamless interaction between modules (e.g., booking with payment, court management with sub-courts) and between web/mobile and backend. |
| --- | --- |
| Technique: | - Top-down and bottom-up integration testing, API testing for data flow. |
| Completion Criteria: | - All integrated modules work together without errors; 100% pass rate for integration test cases. |
| Special Considerations: | - N/A |

#### 2.1.6 System Testing

| Test Objective: | - Verify the entire system’s end-to-end functionality (e.g., complete booking flow from login to payment confirmation). |
| --- | --- |
| Technique: | - End-to-end testing based on user scenarios, manual and automated testing. |
| Completion Criteria: | - 95% of system test cases pass, no critical defects, proper handling of edge cases (e.g., booking conflicts). |
| Special Considerations: | - N/A |

#### 2.1.7  Regression Testing

| Test Objective: | - Ensure new changes or updates do not break existing functionalities after each release or fix. |
| --- | --- |
| Technique: | - Re-execution of existing test cases (manual and automated) post-changes. |
| Completion Criteria: | - 100% pass rate for regression test suite; no regression defects introduced. |
| Special Considerations: | - N/A |

#### 2.1.8 User Acceptance Testing (UAT)

| Test Objective: | - Confirm the system meets end-user expectations and business requirements before deployment. |
| --- | --- |
| Technique: | - Testing by real users or stakeholder representatives using predefined scenarios. |
| Completion Criteria: | - Stakeholders approve the system; no critical usability or functional issues reported. |
| Special Considerations: | - N/A |

### 2.2 Test Levels

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Functional Testing | X | X | X | X |
| Usability Testing |  |  | X | X |
| Performance Testing |  |  | X |  |
| Compatibility Testing |  |  | X |  |
| Integration Testing |  | X |  |  |
| System Testing |  |  | X |  |
| Regression Testing | X | X | X |  |
| User Acceptance Testing |  |  |  | X |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Automated Testing (Web) | Selenium | Open Source | 4.0.0 |
| Automated Testing (Mobile) | Appium | Open Source | 1.22.3 |
| API Testing | Postman | Postman | 10.18.8 |
| Performance Testing | JMeter | Apache | 5.5 |
| Compatibility Testing | BrowserStack | BrowserStack | N/A |

## 3. Test Plan

### 3.1 Test Environment

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Function Test | Visual Studio | Microsoft |  |
| API Test | Postman | Postman | 2024.1.4 |
| Sensor Setup | ArduinoIDE | Arduino | 2.3.5 |
| User Interface Test | Google Chrome, Microsoft Edge | Google Microsoft |  |
| GUI Test | Google Chrome | Google Microsoft |  |

### 3.2 Test Milestones

| Milestone Task |  | Start Date | End Date |
| --- | --- | --- | --- |
| Create test plan |  | 10/03/2025 | 25/04/2025 |
| Iteration 1 | Review and update test plan | 11/03/2025 | 13/03/2025 |
|  | Create test cases | 15/03/2025 | 18/03/2025 |
|  | Execute unit test and integration test | 20/03/2025 | 25/03/2025 |
| Iteration 2 | Review and update test plan | 26/03/2025 | 30/03/2025 |
|  | Create test cases | 01/04/2025 | 05/04/2025 |
|  | Execute unit test and integration test | 06/03/2025 | 10/04/2025 |
| Iteration 3 | Review and update test plan | 11/04/2025 | 13/04/2025 |
|  | Create test cases | 14/04/2025 | 16/04/2025 |
|  | Execute unit test and integration test | 17/04/2025 | 20/04/2025 |
| Create and execute System test |  | 21/04/2025 | 25/04/2025 |

## 4. Test Cases

### 4.1 Unit Test

### 4.2 Integration Test

#### 4.2.1 Integration Test Web

#### 4.2.2 Integration Test Mobile

## 5. Test Reports

## 5.1 Unit test

## 5.2  Integration test

#### 5.2.1  Integration test Web

#### 5.2.2 Integration test Mobile

## 5.3  System test